🚀 AI Job Agent: Development Roadmap & Checklist

✅ Phase 0: Foundation (Already Done)

- Create basic backend repo & folder structure.

- Upload resume to S3.

- Generate cover letter using Claude/OpenAI.

- Automate application on LiveHire with Playwright.

- Set up Claude integration for dynamic button selection.

🔨 Phase 1: MVP Core Features

📥 1. Resume & Cover Letter Tailoring

- ✅ Resume tailoring logic using Claude (based on JD).

- ✅ Generate ATS-friendly resume (PDF + text).

- ✅ Generate ATS-friendly cover letter (PDF + text).

- ✅ Detect if ATS wants upload vs. raw input and act accordingly.

🕵️ 2. Multi-Site Job Scraper

- Build Seek job scraper (done partially).

- Build Workday job scraper.

- Build Greenhouse job scraper.

- Build Lever job scraper.

- Build SmartRecruiters / custom page scraper.

🤖 3. Multi-ATS Application Engine

- Create modular handler for each ATS:

  - Workday

  - Lever

  - Greenhouse

  - SmartRecruiters

- Claude-powered form filler for dynamic/unpredictable fields.

- Handle redirect flows and multi-page forms.

- Claude fallback for drag-drop or hidden buttons.

🧠 4. Claude Cost Optimization

- Track and reuse previously generated content (cache).

- Use Claude Haiku (cheapest) for form understanding.

- Stream prompt tokens smartly (e.g., truncate resume, JD).

🎛️ Phase 2: User Portal & Interface

🌐 5. Web Interface (Dashboard)

- Build Streamlit or lightweight React/Next.js app:

  - Resume upload UI

  - Set preferences (location, job title, keywords)

  - Start/Stop agent button

  - Show application logs

  - Export logs (CSV)

🗃 6. Application Log System

- Save application metadata:

  - Job title, Company

  - Snippet of JD

  - Timestamp

  - Resume + CL used

- Store logs in a lightweight DB (e.g., SQLite, Supabase, DynamoDB).

- Expose logs via API + UI view.

⏱ 7. Agent Runtime Scheduler

- Build job runner that:

  - Scrapes jobs every X mins/hours.

  - Applies automatically if match found.

  - Runs as background task (FastAPI, Celery, or just cron).

💵 Phase 3: Monetization Features

🔐 8. User Authentication

- Add login/signup (email + password or Google OAuth).

- Store per-user resume, preferences, job logs.

💳 9. Payments

- Add Stripe integration for subscription tiers.

- Lock usage beyond X apps/month for free users.

- Store Stripe customer ID and plan in DB.

🚨 Phase 4: Production & Deployment

🚀 10. Hosting

- Host backend on Render / Railway / EC2 / Lambda.

- Host frontend (Streamlit/React) on same or separate service.

- Use AWS S3 for resume file storage.

📈 11. Usage Analytics (Optional)

- Track:

  - How many jobs applied.

  - Conversion/success rates (if user gives feedback).

  - API usage per user.

🧪 12. Final Testing

- Test across 5+ major job boards.

- Handle edge cases (CAPTCHAs, dead links, flaky forms).

- Gather feedback from alpha users.

🧾 Summary Checklist (Compact)

| Task | Status |
| --- | --- |
| Resume + Cover Letter Tailoring | ☐ |
| Multi-Job Scraper (5 Boards) | ☐ |
| Multi-ATS Auto-Apply Engine | ☐ |
| Claude Button & Form Handling | ☐ |
| Streamlit/React Dashboard UI | ☐ |
| Application Log System | ☐ |
| Agent Scheduler / Runner | ☐ |
| User Auth System | ☐ |
| Stripe Billing Integration | ☐ |
| Hosting & Deployment | ☐ |