🔧 Phase 1: Core Feature Planning

🧠 Features Overview

| Feature | Description |
| --- | --- |
| User Accounts | Email/password sign-up (AWS Cognito), resume upload to S3, preferences stored in DynamoDB |
| Guest Mode | Limited access for trial users with hardcoded resume + JD samples |
| Resume Tailoring | Use GPT (OpenAI API) to match base resume to JD, and auto-generate cover letters |
| Job Scraping | Bots running on schedulers scrape job boards like Indeed, Seek, LinkedIn, etc. |
| Auto-Apply | Bot submits applications via forms or external links (Selenium or RPA) |
| Follow-up Info | If phone/email found in JD, store in downloadable CSV for user |
| Premium Feature | 24/7 background mode enabled via Stripe subscription — linked to user tier |

🧱 Suggested AWS Stack

| Component | AWS Service |
| --- | --- |
| Auth | Cognito |
| File Storage | S3 |
| User Preferences DB | DynamoDB |
| Resume Tailoring | Lambda calling OpenAI API |
| Job Scraping & Application Bot | EC2 or Fargate (scheduled scripts) |
| Premium Subscription | Stripe (not AWS-native) |
| Frontend | Streamlit/FastAPI → then React when scaling |
| Logging + Error Tracking | CloudWatch |
| Email Notification (Optional) | SES |

🚀 MVP Milestone Checklist (Start with This)

✅ Step 1: User Setup

- Create AWS Cognito User Pool (sign-up/sign-in)

- Allow resume upload to S3

- Store preferences (job title, location) in DynamoDB

- Simple frontend: Streamlit/FastAPI

✅ Step 2: Guest Mode

- Skip auth

- Show limited demo: generate tailored resume/cover letter from static JD

✅ Step 3: Resume Tailoring Logic

- Use OpenAI API to:

  - Ingest JD

  - Parse base resume

  - Tailor resume bullets + create matching cover letter

✅ Step 4: Job Scraper

- Use BeautifulSoup/Selenium to scrape job boards

- Filter by preference

- Extract email/phone from JD → save to file

✅ Step 5: Auto-Apply (Basic)

- Handle form-based job boards (e.g., Indeed)

- For redirect links → use Selenium to simulate company-site application

✅ Step 6: Subscription Tier

- Integrate Stripe

- Enable premium users to activate 24/7 bot mode

💸 Monetization Options

| Option | Description |
| --- | --- |
| Freemium | Limited trial (e.g., 5 job applications per week) |
| Premium Subscription | Unlimited auto-apply + 24/7 scan |
| Pay-Per-Apply | Small fee per job applied |
| Resume Tailoring Credits | Buy credits to tailor cover letters/resumes |

⏱️ What You Should Do Right Now

🔨 Immediate Setup

- Create a GitHub repo

- Set up your AWS project: Cognito + S3

- Write the onboarding flow: sign-up + preference form + resume upload

- Create a small test resume + JD for GPT testing

- Build first working demo: guest mode resume + cover letter generation